**Project Planning Phase**

**Milestone and Activity List**

|  |  |
| --- | --- |
| Team ID | **PNT2022TMID08258** |
| Project Name | **Nutrition Assistant Application** |

**Milestone and Activity List:**

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| S.NO | Milestone | Activities | Description | Date |
| 1. | Ideation Phase | Empathy Map | * Prepare Empathy Map * Canvas to capture the user Pains and Gains. | 10  OCTOBER  2022 |
| Literature Survey | * Literature survey on the selected project and gathering information by referring the technical papers, research * publications etc. | 12  OCTOBER  2022 |
| Problem Statement | ➢ Prepare the problem statement for the need of the application. | 14  OCTOBER  2022 |
| Brainstroming | ➢ To give the overview by | 16  OCTOBER  2022 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | considering the problems of the application. |  |
| 2. | Project  Design  Phase-I | Solution  Architecture | ➢ Prepare solution architecture document. | 20  OCTOBER  2022 |
| Problem  Solution Fit | ➢ Prepare problem  solution fit document. | 22  OCTOBER  2022 |
| Proposed Solution | ➢ Prepare the proposed solution document, which includes the novelty, feasibility of idea, business model, social impact, scalability of solution, etc. | 23  OCTOBER  2022 |
| 3. | Project  Design  Phase-II | Technology Stack | ➢ It gives the architecture diagram. | 25  OCTOBER  2022 |
| Dataflow Diagrams | ➢ Draw the data flow diagrams and submit for review. | 27  OCTOBER  2022 |
| Solution  Requirements | ➢ It gives the functional and non-functional and business requirements of the project. | 29  OCTOBER  2022 |
| Customer  Journey Map | ➢ Prepare the customer journey maps | 31  OCTOBER  2022 |

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
|  |  |  | to understand the user interactions and experiences with the application. |  |
| 4. | Project  Planning  Phase | Milestone and Activity List | ➢ Prepare the milestone and  activity list of the project. | 4  NOVEMBER  2022 |
| Sprint Delivery Plan | ➢ Prepare the Sprint delivery plan. | 5  NOVEMBER  2022 |
| 5. | Project  Development  Phase | Delivery of Sprint-1 | ➢ Develop and submit the developed code by testing it. | IN  PROGRESS |
| Delivery of Sprint-2 |
| Delivery of Sprint-3 |
| Delivery of Sprint-4 |